## My Summary of GraphSafeAI (Current State)

After seeing the actual folder structure, I think the earlier estimate was slightly off.

I'd describe GraphSafeAI today as:

A graph-based community safety platform that combines citizen reporting, regional risk intelligence, GraphSAGE-based prediction, risk-aware routing, and road-level navigation built on Chennai OSM data.

The biggest surprise is that:

1 Routing Engine 2 ✅ Exists 3 4 Navigation Engine 5 ✅ Exists 6 7 GraphSAGE 8 ✅ Exists 9 10 Prediction APIs 11 ✅ Exists

Those were previously thought to be future work.

# Current Architecture

1 Citizen Reports 2 │ 3 ▼ 4 Region Assignment 5 │ 6 ▼ 7 Safety Features 8 │ 9 ▼ 10 Risk Engine 11 │ 12 ▼ 13 GraphSAGE 14 │ 15 ▼ 16 Predictions 17 │ 18 ▼ 19 Routing Engine 20 │ 21 ▼ 22 Navigation Engine 23 │ 24 ▼ 25 Safe Route

# What Each Service Does

## community_reporting

Responsible for:

1 Create Report 2 Update Report 3 Report Moderation 4 Region Assignment 5 User Report History

Current status:

1 ✅ Working

## safety_intelligence

Responsible for:

1 Feature Building 2 Risk Scores 3 Neighbor Aggregation 4 Incremental Refresh

Current status:

1 ✅ Working

This is actually the heart of the platform.

## graph_learning

Responsible for:

1 Dataset Builder 2 GraphSAGE 3 Training 4 Inference 5 Embeddings 6 Evaluation

Current status:

1 ✅ Working

You even have:

1 model.pt 2 3 graph_embeddings.csv 4 5 export_embeddings.py

which means this isn't "future GraphSAGE".

It's already implemented.

## routing_engine

Responsible for:

1 Region-to-region planning

Current status:

1 ✅ Working

Input:

1 Source Coordinate 2 Destination Coordinate

Output:

1 Region Corridor

## navigation_engine

Responsible for:

1 Road graph 2 A* 3 Route metrics 4 Profiles 5 Distance optimization 6 Risk-aware navigation

Current status:

1 ✅ Working

Input:

1 Region Route

Output:

1 Road Route

## emergency_engine

Current state:

1 Skeleton only

Future:

1 Hospital Coverage 2 Police Coverage 3 Response Routing 4 Dispatch Intelligence

## graphrag_engine

Current state:

1 Skeleton only

Future:

1 Knowledge Graph 2 Vector Search 3 Copilot 4 Safety Explanations 5 Q&A

# Data Assets

You now have:

1 4934 Regions

plus:

1 Region Graph 2 Road Graph 3 OSM Nodes 4 OSM Edges 5 Safety Features 6 Graph Embeddings

This is a very strong data foundation.

# What We Just Finished

## Region Naming

We completed:

1 OSM_REGION_1 2 OSM_REGION_2

↓

1 Teynampet 2 Alwarpet 3 Korattur 4 Ambattur

using:

1 india-latest.osm.pbf

and:

1 583 Chennai place names

This was a major UX improvement.

# Immediate Backlog

## 1. Navigation Text Search

Current:

1 Popular Places

only.

Need:

1 Type Source 2 Type Destination

Status:

1 🟡 Next

Backend endpoint:

1 GET /search/locations?q=

using:

1 regions.region_name

## 2. Region Name in Reports

Current:

1 Region 2847

Need:

1 Teynampet

Status:

1 🟡 Partially Completed

Backend schema still needs:

1 region_name

added to report responses.

## 3. Favorites

Current:

1 Placeholder

Need:

1 Save Place 2 Remove Place 3 Route To Favorite

Status:

1 🟡 Not Started

## 4. Search Backend

Current:

1 JSON asset

Need:

1 DB Search

using:

1 regions

Status:

1 🟡 Next

## 5. Navigation UX

Current:

1 Tap location

Need:

1 Google Maps style 2 3 Source 4 Destination 5 Suggestions 6 Swap 7 Search

Status:

1 🟡 Next

# Medium-Term Backlog

## Emergency Intelligence

You already have:

1 Hospital model 2 Police model

in:

1 shared/database/models

So this is actually closer than it looks.

Build:

1 Nearest Hospital 2 Nearest Police Station 3 Coverage Zones 4 Emergency Routing

Status:

1 🟠 Phase 6

## GraphRAG Copilot

Future:

1 Why is Teynampet unsafe? 2 3 Why did risk increase? 4 5 Which areas improved this month? 6 7 What route is safest?

Status:

1 🔴 Future

# My Current Assessment

### Foundation

1 ✅ 100%

### Reporting

1 ✅ 95%

### Safety Intelligence

1 ✅ 95%

### Graph Learning

1 ✅ 90%

### Routing

1 ✅ 85%

### Navigation

1 ✅ 80%

### Emergency

1 🟡 20%

### GraphRAG

1 🔴 5%

# Overall

If I were presenting this to a reviewer or hackathon judge today, I'd describe GraphSafeAI as:

A graph-native urban safety intelligence platform for Chennai that converts citizen reports into regional risk analytics, GraphSAGE predictions, and risk-aware navigation over OpenStreetMap road networks.

And I'd estimate the project is roughly:

1 80-85% complete

with the biggest remaining user-facing improvements being:

- Searchable source/destination navigation

- Region names in reports

- Favorites

- Emergency intelligence

- GraphRAG safety copilot

The next thing I'd implement is searchable source/destination navigation, because it will immediately make the app feel much more like a real navigation product instead of a demo.